Project Planning Phase

Sprint, Epic, Story & Story Point Planning

| Date | 5 September 2026 |
| --- | --- |
| Team ID / Project ID | SWUID2026190359 |
| Project Name | Metro Ticket Generating System in ServiceNow |

Planning Definitions

A Sprint: A fixed period or duration in which a team works to complete a set of tasks.

An Epic: A big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story: A small task. It is part of an Epic.

A Story Point: A number that represents how much effort a story takes to complete. Story points are usually represented using the Fibonacci series.

Story Point Scale

1 – Very Easy task

2 – Normal task

3 – Moderate task

5 – Difficult task

Story Points used: 1, 2, 3, 5

Sprint 1

| Functional Requirement (Epic) | Story / Task | Story Points |
| --- | --- | --- |
| Metro Station Setup (Epic 1) | Creating Metro Station Details (USN1) | 2 |
| Metro Station Setup (Epic 1) | Loading / configuring station records for Starting From and Going To (USN2) | 1 |
| Journey Details (Epic 2) | Configuring Single Journey and Return Journey choices (USN3) | 3 |
| Passenger Details (Epic 3) | Configuring Number of Passengers choices (USN4) | 3 |
| Fare Calculation (Epic 4) | Implementing automatic fare calculation based on route, journey type and passenger count (USN5) | 3 |

Total Story Points in Sprint 1 = 2 + 1 + 3 + 3 + 3 = 12

Sprint 2

| Functional Requirement (Epic) | Story / Task | Story Points |
| --- | --- | --- |
| Payment (Epic 5) | Configuring UPI, CARD and Others payment choices (USN6) | 2 |
| Digital Ticket (Epic 6) | Displaying completed metro booking and ticket details (USN7) | 3 |
| QR Ticket (Epic 7) | Generating and displaying the digital QR ticket (USN8) | 3 |
| Validation (Epic 8) | Validating required and valid booking information (USN9) | 2 |
| ServiceNow Portal (Epic 9) | Configuring and presenting the Metro Ticket Generating System in ServiceNow Service Portal (USN10) | 5 |
| Testing & Refinement (Epic 10) | Testing the complete booking, fare calculation, submission and QR-ticket flow (USN11) | 5 |

Total Story Points in Sprint 2 = 2 + 3 + 3 + 2 + 5 + 5 = 20

Total Story Points

Sprint 1 = 12

Sprint 2 = 20

Total Story Points = 12 + 20 = 32

Number of Sprints = 2

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 32 / 2 = 16 Story Points per Sprint

Your team's planned velocity is 16 Story Points per Sprint.

Note: The above is the planned project estimate. Actual velocity should be calculated after the sprints using the story points actually completed.