Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 5 September 2026 |
| --- | --- |
| Team ID | SWUID2026190359 |
| Project Name | Metro Ticket Generating System in ServiceNow |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

The following backlog and sprint schedule are prepared for the Metro Ticket Generating System in ServiceNow. Story points use the requested Fibonacci-style values: 1, 2, 3 and 5.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Metro Station Setup | USN-1 | As a user, I can select my Starting From metro station. | 2 | High | Individual |
| Sprint-1 |  | USN-2 | As a user, I can select my Going To metro station. | 1 | High | Individual |
| Sprint-1 | Journey Details | USN-3 | As a user, I can select Single Journey or Return Journey. | 3 | High | Individual |
| Sprint-1 | Passenger Details | USN-4 | As a user, I can select the number of passengers. | 3 | High | Individual |
| Sprint-1 | Fare Calculation | USN-5 | As a user, I can see the fare calculated automatically based on route, journey type and passenger count. | 3 | High | Individual |
| Sprint-2 | Payment | USN-6 | As a user, I can select UPI, CARD or Others as the payment mode. | 2 | Medium | Individual |
| Sprint-2 | Digital Ticket | USN-7 | As a user, I can view my completed metro booking details. | 3 | High | Individual |
| Sprint-2 | QR Ticket | USN-8 | As a user, I can generate and view a QR code for my metro ticket. | 3 | High | Individual |
| Sprint-2 | Validation | USN-9 | As a user, I can receive validation when required or invalid booking information is entered. | 2 | Medium | Individual |
| Sprint-2 | Service Portal | USN-10 | As a user, I can book a metro ticket through the ServiceNow Service Portal. | 5 | High | Individual |
| Sprint-2 | Testing & Refinement | USN-11 | As a user, I can complete the complete ticket-booking flow successfully. | 5 | High | Individual |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | 05 Sep 2026 | 10 Sep 2026 | 12 | Planned |
| Sprint-2 | 20 | 6 Days | 11 Sep 2026 | 16 Sep 2026 | 20 | Planned |

Velocity:

Velocity is calculated as Total Story Points Completed divided by the Number of Sprints.

Sprint 1 = 12 Story Points

Sprint 2 = 20 Story Points

Total Story Points = 12 + 20 = 32

Number of Sprints = 2

Velocity = 32 / 2 = 16 Story Points per Sprint

Planned average points per day = 16 / 6 ≈ 2.67 Story Points per Sprint-day.

Burndown Chart:

A burndown chart represents the amount of work remaining against project time. The chart below shows the planned reduction of the 32 story points across the two sprints.

Note: The tracker and burndown values are planned values for project documentation. Actual completed story points and actual release dates should be updated after each sprint.

References:

Atlassian Agile project management concepts – project planning, epics, sprints, estimation and burndown charts.

Visual Paradigm – Scrum and burndown chart concepts.